# (FOR ENGINEERING/SCIENCE STUDENT)

WEEKLY & MONTHLY RECORDS

| Week | Duties Performed / Task setting | Remarks by Supervisor |
| --- | --- | --- |
| Week 1 12–17 Oct 2026 | Project 1: QR-Based Stock Inventory Management Website — Requirements Analysis. Communicated with the client through online discussions and face-to-face meetings to understand the existing stock recording process and the intended use of product QR codes. Reviewed the inventory spreadsheet, Google Form and QR-code PDF. Organised the initial requirements, including product identification, stock receipts and issues, photo evidence, administrator access and reorder thresholds. Outlined the worker and administrator workflows and considered a mobile-friendly website as an alternative to a native application. |  |
| Week 2 19–24 Oct 2026 | Project 1: Technical Research and Initial System Design. Progress up to 21 October: investigated HTML, CSS and JavaScript for a mobile-friendly interface, Google Apps Script for backend processing, Google Sheets for inventory records and Google Drive for photos. Outlined product and transaction data fields, QR-to-product navigation, employee ID entry and the calculation of stock balances. Identified quantity validation and administrator permissions as design requirements. Planned for 22–24 October: prepare simple page wireframes, review requirements and workflows with the client, and prioritise core functions for Week 3 development. Integration, detailed testing and handover are scheduled for Weeks 3–4. |  |
| Summary of the Month: Oct/Nov/Dec |  |  |

Student’s Name & Signature	Supervisor’s Name,

Signature and Company Stamp